REACH

MVP Full Setup & Certification Guide

Step-by-step from package 0008 to production gates

Document ID: REACH-MVP-STEPS-1.0

Baseline package: REACH-FULL-HARDENED-FIXED-0008-FRESH.zip

Version: 1.0 · September 2026

Audience: Founder, engineering lead, DevOps, QA

Rule: Do not call REACH production-ready until Phase 12 gates pass on real staging.

# 1. What this package is

REACH 0008 is the integrated MVP baseline. It is source-hardened and locally verifiable. It is not a production certification by itself.

| Folder | Purpose |
| --- | --- |
| reach-platform/ | React/TypeScript operations app (all roles) + Edge API client |
| reach-citizen-pwa/ | Citizen emergency Progressive Web App |
| relay-node-android/ | Native Android BLE + Wi-Fi Direct relay node |
| reach-platform/supabase/ | Postgres migrations 0001–0008 + Edge Function API |
| *.md audit files | Status, remaining external work, production checklist |

Read these first, in order:

README.md

RELEASE_NOTES_0008.md

FINAL_LOCAL_AUDIT.md

REACH_NEXT_FIXES.md

GROK_REMAINING_FIXES.md

PRODUCTION_CHECKLIST.md

# 2. Master phase map

| Phase | Name | You need | Done when |
| --- | --- | --- | --- |
| 0 | Unpack & orient | ZIP only | Docs read; migrations listed |
| 1 | Local build certify | Node 18+ | validate + hardening + build PASS |
| 2 | Supabase + migrations | Supabase project | 0001–0008 applied; API deployed |
| 3 | RLS / tenant isolation | Two test institutions | All isolation checks pass |
| 4 | BMONI sandbox billing | BMONI key + webhook | Real sandbox settlement works |
| 5 | Deploy frontends | Vercel/host + HTTPS | Demo mode off; auth works |
| 6 | End-to-end product flow | Staging users | Citizen→desk→staff→resolve |
| 7 | Android relay matrix | 2–3 phones | Physical hop tests pass |
| 8 | SMS/USSD/IVR | Provider credentials | Delivery + webhooks verified |
| 9 | Operator bootstrap | Product decision | One-time invite replaces reusable key |
| 10 | Pen + load + failure | Staging URL | 100/500/1000 + outage recovery |
| 11 | AI discipline | Labelled set | Advisory only; metrics collected |
| 12 | Production cutover | All above green | Prod secrets, monitoring, backups |

# 3. Phase 0 — Unpack and orient

Unzip REACH-FULL-HARDENED-FIXED-0008-FRESH.zip on your machine.

Delete or ignore any nested node_modules; always reinstall clean with npm ci.

Confirm migrations under reach-platform/supabase/migrations/: 0001_reach_mvp.sql through 0008_final_hardening.sql.

Confirm these source fixes are present (from certification pass):

BillingPlanPage.tsx imports submitBmoniInstitutionPaymentSignature from reachApi.

Webhook handler accepts official X-Webhook-Signature and X-Webhook-Id (legacy x-bmoni-* as fallback).

If either fix is missing, apply it before Phase 1 build.

# 4. Phase 1 — Local frontend build certification

Working directory: reach-platform/

cd reach-platform
npm ci
npm run validate
npm run validate:hardening
npm run build

Expected results:

validate → PASS (PWA JS syntax + hardening controls found)

validate:hardening → 10/10 PASS

build → tsc && vite build succeeds; dist/ created

Create production environment variables (never ship demo mode):

VITE_REACH_DEMO_MODE=false
VITE_SUPABASE_URL=https://YOUR_PROJECT.supabase.co
VITE_SUPABASE_ANON_KEY=your_anon_key
VITE_REACH_API_URL=https://YOUR_PROJECT.supabase.co/functions/v1/api

Point reach-citizen-pwa at the same API URL and keep demo mode false.

# 5. Phase 2 — Supabase project and migrations

## 5.1 Create project

Create a fresh Supabase project (staging first).

Install Supabase CLI and log in.

From reach-platform/: supabase link --project-ref YOUR_PROJECT_REF

## 5.2 Apply migrations in order

Never skip. Order is mandatory:

0001 → 0002 → 0003 → 0004 → 0005 → 0006 → 0007 → 0008

supabase db push

Or paste each SQL file in the Supabase SQL editor in that exact order.

## 5.3 Realtime

Enable Realtime publication for at least: incidents, incident_assignments (if present), notifications.

## 5.4 Deploy Edge API

supabase functions deploy api

## 5.5 Set secrets

supabase secrets set \
  REACH_ALLOWED_ORIGINS=https://your-frontend.example,https://your-pwa.example \
  REACH_OPERATOR_PROVISION_KEY="long-random-secret" \
  BMONI_BASE_URL=https://embedded-dev.bmoni.com \
  BMONI_API_KEY="your_sandbox_or_partner_key" \
  BMONI_WEBHOOK_SECRET="set_after_webhook_registration"

Add AI provider keys only if external AI is enabled.

## 5.6 Auth settings

Configure email confirmation per your policy.

Enable password recovery.

Ensure no public path can escalate role.

# 6. Phase 3 — RLS and tenant isolation tests

Create two institutions (A and B) and users for: citizen, staff, security desk, responder, institution admin, operator. Then verify every item:

| # | Check | Pass criteria |
| --- | --- | --- |
| 1 | Public signup role | Always citizen only |
| 2 | Citizen profile lock | Cannot change role, institution, or zone |
| 3 | Citizen incident scope | Cannot create for another institution |
| 4 | Citizen status change | Only permitted cancellation |
| 5 | Responder tasks | Cannot update another responder task |
| 6 | Cross-institution assign | Fails |
| 7 | Relay foreign packet | Rejected |
| 8 | Audit table | Client cannot insert/update/delete |
| 9 | Rate limit | HTTP 429 after threshold |
| 10 | Institution billing | Only own institution data |
| 11 | Operator boundary | No Accept / no AI approve for emergencies |
| 12 | Service-role paths | Relay ingest and operator provision reject normal JWT |

Do not proceed to billing or production until this phase is green.

# 7. Phase 4 — BMONI institutional billing (sandbox)

Official webhook docs: https://bkey.mintlify.app/api-reference/webhooks

Sandbox base URL: https://embedded-dev.bmoni.com

Production base URL (later): https://embedded.bmoni.com

## 7.1 Configure secrets

Set BMONI_BASE_URL=https://embedded-dev.bmoni.com

Set BMONI_API_KEY to partner key (or documented shared sandbox key for exploration only).

## 7.2 Register webhook

POST /v1/webhooks/config
{
  "callbackUrl": "https://YOUR_PROJECT.supabase.co/functions/v1/api/webhooks/bmoni",
  "events": [ /* required payment/deposit completion events */ ],
  "partnerId": "YOUR_PARTNER_ID",
  "active": true
}

Copy the returned secretKey and set BMONI_WEBHOOK_SECRET on the Edge Function. Redeploy if required.

## 7.3 Signature contract (must match)

| Item | Official value |
| --- | --- |
| Signature header | X-Webhook-Signature |
| Algorithm | HMAC-SHA256 of raw request body, hex-encoded |
| Event id header | X-Webhook-Id (same as body.id) |
| Body shape | { id, eventType, payload, timestamp } |

## 7.4 Fixture checklist

Valid success → institutional subscription activates once

Invalid or modified signature → 401

Missing signature → reject

Duplicate X-Webhook-Id → idempotent success

Late failure after success → does not downgrade

Reversal → does not leave subscription wrongly active

## 7.5 In-app path

Log in as institution admin.

Open Billing / plan.

Complete BMONI user / wallet / Nigeria onboarding steps as required.

Prepare payment proposal.

Sign with BMONI Embedded SDK using signTransactionHash on the raw 32-byte hash (not EIP-191 message sign).

Submit signature; wait for webhook settlement.

Confirm subscription Active and payment log row.

# 8. Phase 5 — Deploy frontends

Build with VITE_REACH_DEMO_MODE=false and production Supabase/API URLs.

Deploy reach-platform dist/ (e.g. Vercel). Confirm vercel.json security headers apply.

Host reach-citizen-pwa on HTTPS (required for PWA and Web Bluetooth where used).

Smoke-test: Login, Resident signup, Institution signup, Staff/Desk invite signup, Operator key signup.

# 9. Phase 6 — End-to-end product flow

Run this exact path on staging:

Citizen registers (and joins institution if your flow uses a join code).

Institution admin creates an invitation.

Staff or security user redeems the invitation.

Institution admin adds the member as a responder.

Citizen submits an emergency online (e.g. Fire with AV evidence).

Security desk sees the incident via Realtime.

Desk reviews AI evidence (confidence, decision, fingerprint) and verifies.

Desk assigns a responder.

Responder accepts and starts response.

Responder marks on scene.

Responder completes task; incident moves toward resolved.

Desk closes if required by workflow.

Citizen status/tracking matches server state.

Offline: queue on device, later sync without creating a duplicate incident.

# 10. Phase 7 — Android relay node and physical tests

## 10.1 Build

cd relay-node-android
./gradlew assembleDebug
# assembleRelease when signing is configured

Install on at least two physical Android phones.

## 10.2 Test matrix (all required)

| Scenario | Expected |
| --- | --- |
| Offline emergency | Packet stored locally |
| A → B → gateway | Desk receives after uplink |
| A → B → C → gateway | Hop count correct; desk Relay strip |
| Duplicate packet | Idempotent; no double incident |
| Modified packet / signed payload | Rejected |
| Invalid ECDSA / wrong public key | Rejected |
| Revoked device / takeover attempt | Rejected |
| TTL > 30 min / hop > 6 | Rejected server-side |
| Wrong institution | Rejected |
| App restart / screen lock | Queue preserved; resume safe |
| BT / Wi-Fi interrupt | Retry; no premature delete |
| Battery saver / permissions revoked | Graceful degradation |
| Gateway unavailable then recovery | Drain after recovery |

Confirm BLE and Wi-Fi queues are not deleted before peer acknowledgement or successful send callback.

# 11. Phase 8 — Notifications (SMS / USSD / IVR / email / push)

Obtain provider credentials.

Store only as Edge Function secrets.

Enable delivery workers with retries and dead-letter handling.

Verify provider webhook signatures and idempotency.

Only then enable those channels in product configuration.

# 12. Phase 9 — Operator provisioning hardening

Before broad production use:

Replace the reusable browser-submitted operator provision key with a one-time, short-lived invitation or bootstrap flow.

Keep the first platform operator bootstrap outside public signup.

Confirm direct RPC provision is rejected without the Edge Function secret.

# 13. Phase 10 — Security, load, and failure testing

Run only against deployed staging.

## 13.1 Security focus

Privilege escalation and RLS bypass with malicious JWTs

Session abuse

Relay replay and tampering

Webhook replay and payment idempotency abuse

Oversized payloads

Prompt injection on AI path

## 13.2 Load

100 concurrent incident creates

500 concurrent incident creates

1,000 concurrent incident creates

Burst: relay ingest, webhooks, payments, AI, notifications

## 13.3 Failure

Supabase outage behaviour and recovery

BMONI outage behaviour and recovery

AI provider outage (advisory path still safe)

SMS provider outage

Emergency create still allowed during institutional grace

# 14. Phase 11 — AI discipline

Keep all AI UI and copy labelled advisory.

Build a labelled evaluation set before accuracy claims.

Measure precision, recall, false positive/negative rates, calibration, abstention, latency.

Do not market “AI detects emergencies” without those metrics.

# 15. Phase 12 — Production cutover

Only after Phases 1–11 are green:

VITE_REACH_DEMO_MODE=false on every production frontend

Production Supabase URL and anon key only (no demo fallback auth)

Migrations 0001–0008 applied on production project

Edge secrets set to production values (BMONI production base URL when live)

BMONI production webhook verified end-to-end

Institutions pay only; members never charged for emergency access

Monitoring/alerts on API 5xx, webhook failures, relay ingest failures

Postgres backup and restore tested

# 16. Command cheat sheet

# Local certify
cd reach-platform
npm ci
npm run validate
npm run validate:hardening
npm run build

# Supabase
supabase link --project-ref <REF>
supabase db push
supabase functions deploy api
supabase secrets set BMONI_BASE_URL=... BMONI_API_KEY=... BMONI_WEBHOOK_SECRET=...

# Android
cd relay-node-android
./gradlew assembleDebug

# 17. What you must supply (external)

| Item | Required for |
| --- | --- |
| Supabase project URL + anon + service_role | Migrations, RLS, API |
| BMONI API key + webhook secretKey | Real institutional payments |
| Public HTTPS API URL | Webhook delivery |
| 2–3 Android phones | Physical relay matrix |
| SMS / USSD / IVR credentials | Feature-phone channels |
| Staging deploy URL | Pen test and load test |

# 18. Honest status labels

| Label | Meaning |
| --- | --- |
| FIXED | Source hardening in 0008 + webhook/import fixes |
| VERIFIED (local) | validate + hardening + production build PASS |
| BLOCKED BY EXTERNAL DEPENDENCY | Live Supabase RLS, deployed pen/load |
| REQUIRES PHYSICAL DEVICE | Android multi-hop relay matrix |
| REQUIRES PROVIDER/CREDENTIAL | BMONI sandbox payment; SMS/USSD |
| NOT PRODUCTION-READY | Until Phase 12 complete |

# 19. Working checklist (print and tick)

Phase 0

Unzipped package

Read all status MD files

Migrations 0001–0008 present

Import + webhook fixes present

Phase 1

npm ci

validate PASS

validate:hardening 10/10

npm run build PASS

Demo mode false in prod env

Phase 2

Fresh Supabase project

Migrations applied in order

Realtime enabled

Edge API deployed

Secrets set

Phase 3

All 12 RLS checks passed

Phase 4

Webhook registered

secretKey stored

Fixture matrix passed

In-app payment settled once

Phase 5

Platform deployed

PWA on HTTPS

Auth smoke tests passed

Phase 6

Full E2E path documented and passed including offline sync

Phase 7

Android build installed

Full physical matrix passed

Phase 8–11

Providers configured

Operator one-time invite

Pen/load/failure done

AI metrics process defined

Phase 12

Production cutover checklist complete

# 20. Related artifacts

| Artifact | Use |
| --- | --- |
| REACH_0008_EXTERNAL_CERTIFICATION_STATUS.md | What was verified in certification pass |
| REACH_MVP_FULL_STEPS.md | Markdown twin of this document |
| PRODUCTION_CHECKLIST.md | Security and hardening tick list |
| GROK_REMAINING_FIXES.md | External execution checklist |
| FINAL_LOCAL_AUDIT.md | What 0008 already fixed locally |

End of guide. Follow phases in order. Do not skip RLS or BMONI webhook verification.